# Implementation Plan: Native Supervisor Pattern Migration

Duration: 10-12 Days Scope: Migrate from agents-as-tools to native LangGraph supervisor pattern

## Architectural Changes

### Current Architecture: Agents-as-Tools with Task Stack

┌─────────────────────────────────────────────────────────────────────────────┐
│                              FRONTEND REQUEST                                │
│  {input: [{content: [{text, custom_inputs}]}], custom_inputs: {state, ...}} │
└─────────────────────────────────────────────────────────────────────────────┘
                                      │
                                      ▼
┌─────────────────────────────────────────────────────────────────────────────┐
│                         predict_stream() Entry                               │
│  1. Validate custom_inputs                                                   │
│  2. Init checkpointer (StatelessMemorySaver)                                │
│  3. Compile graph                                                            │
│  4. Preprocess → HumanMessage or Command(resume=...)                        │
└─────────────────────────────────────────────────────────────────────────────┘
                                      │
                                      ▼
┌─────────────────────────────────────────────────────────────────────────────┐
│                         LANGGRAPH EXECUTION LOOP                             │
│  ┌─────────────────────┐    ┌─────────────────────┐                         │
│  │  intent_classifier  │───▶│     tool_node       │                         │
│  │     (~200+ lines)   │    │                     │                         │
│  │                     │    │  • ToolFactory      │                         │
│  │  • Check task_stack │    │  • Execute tool     │                         │
│  │  • LLM routing      │◀───│  • Stream events    │                         │
│  │  • Create AIMessage │    │  • Return ToolMsg   │                         │
│  └─────────────────────┘    └─────────────────────┘                         │
│           │                          │                                       │
│           │ (end_condition)          │ (sub-agent call)                     │
│           ▼                          ▼                                       │
│        ┌──────┐            ┌───────────────────┐                            │
│        │ END  │            │ Databricks Mosaic │                            │
│        └──────┘            │    Endpoint       │                            │
│                            └───────────────────┘                            │
└─────────────────────────────────────────────────────────────────────────────┘
                                      │
                    ┌─────────────────┴─────────────────┐
                    ▼                                   ▼
          ┌─────────────────┐                 ┌─────────────────┐
          │  GraphInterrupt │                 │  Normal Complete │
          │  (HITL pause)   │                 │                  │
          └─────────────────┘                 └─────────────────┘
                    │                                   │
                    └─────────────────┬─────────────────┘
                                      ▼
┌─────────────────────────────────────────────────────────────────────────────┐
│                         STREAMING TO FRONTEND                                │
│  1. ResponseTextDeltaEvent (LLM tokens)                                     │
│  2. ResponseOutputItemDoneEvent (thinking/llm/response)                     │
│  3. ResponseCompletedEvent (final state for resume)                         │
└─────────────────────────────────────────────────────────────────────────────┘

### New Architecture: Native Supervisor

┌─────────────────────────────────────────────────────────────────┐
│                         SIMPLIFIED GRAPH                         │
│                                                                  │
│     ┌──────────┐                                                │
│     │  START   │                                                │
│     └────┬─────┘                                                │
│          │                                                       │
│          ▼                                                       │
│     ┌──────────┐      ┌──────────────┐                          │
│     │  router  │─────▶│ decline_letter│                         │
│     │  (~50    │      └──────┬───────┘                          │
│     │  lines)  │             │                                   │
│     │          │◀────────────┘                                   │
│     │          │                                                 │
│     │          │      ┌──────────────┐                          │
│     │          │─────▶│smart_strategy │                         │
│     │          │      └──────┬───────┘                          │
│     │          │◀────────────┘                                   │
│     │          │                                                 │
│     │          │      ┌──────────────┐                          │
│     │          │─────▶│    hitl      │ (interrupt)              │
│     │          │      └──────┬───────┘                          │
│     │          │◀────────────┘                                   │
│     │          │                                                 │
│     │          │─────▶ END                                       │
│     └──────────┘                                                │
│                                                                  │
│  State: { messages, current_agent, context_stack }              │
│  context_stack: [ContextFrame(agent_name, context)]  ← 2 fields │
└─────────────────────────────────────────────────────────────────┘

### Side-by-Side Comparison

CURRENT (Agents-as-Tools)              NEW (Native Supervisor)
─────────────────────────              ─────────────────────────

intent_classifier (200 lines)    →     router (50 lines)
        │                                      │
        ▼                                      ▼
    ToolNode                             conditional_edges
        │                                      │
        ▼                                      ▼
   ToolFactory                           agent_nodes
        │                                      │
        ▼                                      ▼
   task_stack                            context_stack
   [TaskStruct                           [ContextFrame
     [ToolStruct                           (agent_name,
       [ToolArgument]]]                     context)]

~800 lines                         →    ~400 lines
8+ schema classes                  →    3 simple models

## Key Issues with Current Design

- The task_stack Anti-Pattern

  - Manually pushes/pops items to track conversation depth

  - Reinvents what LangGraph state machine already handles

  - Brittle nested conditions for stack management

- Monolithic intent_classifier Node

  - Does too much: routing, formatting, state cleanup, prompt generation

  - Violates Single Responsibility Principle

- Excessive Schema Wrapping

  - Custom classes wrap standard LangChain types

  - Adds serialization/deserialization overhead

- Complex Tool Factory

  - Dynamically generates tool functions with decorators

  - Hard to statically analyze, type-check, or unit test

## Functionality Parity Checklist

| Feature | Current | New |
| --- | --- | --- |
| Task nesting (A→B→C→B→A) | task_stack: List[TaskStruct] | context_stack: List[ContextFrame] |
| LLM intent classification | hitl_handler with prompt | Router node with same prompt |
| Direct request (is_direct) | Bypasses LLM | Router checks flag first |
| trusted flag | Skips LLM on resume | Router respects flag |
| State preservation | parent_state in TaskStruct | parent_state in ContextFrame |
| Artifact passing | ToolContentStruct.artifact | artifact in ContextFrame |
| Completion detection | need_resume / is_interrupt | Same flags in agent node |
| Retry with backoff | _get_final_event retry loop | Same logic in agent node |

## Phase 1: Foundation & Architecture (Days 1-4)

### Task 1.1: Create Package Structure

- Add __init__.py files to all directories under src/

- Create requirements.txt with all dependencies (langgraph, langchain-core, mlflow, pydantic, databricks-sdk, httpx, etc.)

### Task 1.2: Create New State Model (state.py)

- Define ContextFrame dataclass with fields: agent_name, context, parent_state, artifact, task_id

- Define SupervisorState extending MessagesState with: messages, current_agent, context_stack, is_direct, target_agent, trusted, current_artifact

- Define AGENT_NAMES literal type for type safety

### Task 1.3: Create Agent Configuration (agent_config.py)

- Define AgentEndpointConfig TypedDict with: endpoint_name, description, introduction, expose_to_user, can_generate_task, use_checkpointer

- Create AGENT_ENDPOINTS dictionary mapping agent names to their configs

- Implement get_agents_introduction() helper for router prompt

### Task 1.4: Create Router Node (router.py)

- Implement router that handles 4 cases:

  - New conversation → send to HITL for welcome

  - Direct request (is_direct=True) → bypass LLM, route directly

  - Trusted resume (trusted=True) → bypass LLM, return to parent

  - Normal request → use LLM with tool binding for classification

- Use existing IC_PROMPT_TEMPLATE format for LLM routing

- Implement route_to_agent() conditional edge function

### Task 1.5: Create Agent Nodes (agent_nodes.py)

- Implement create_agent_node() factory function that:

  - Streams thinking messages via prepare_thinking_message()

  - Restores parent state from context_stack if resuming

  - Calls Databricks endpoint with proper request format

  - Handles completion detection via is_interrupt flag

  - On complete: pops context_stack, returns to parent or HITL

  - On interrupt: pushes new ContextFrame, routes to next agent

- Implement _call_endpoint_with_retry() with same retry semantics as current _get_final_event()

### Task 1.6: Create Supervisor Graph (supervisor_graph.py)

- Implement create_supervisor_graph() that:

  - Adds router node

  - Adds agent nodes for each endpoint in AGENT_ENDPOINTS

  - Adds HITL node

  - Defines edges: START → router, router → agents (conditional), agents → router

## Phase 2: Migrate Agents (Days 5-7)

### Task 2.1: Update Master Agent (master_agent.py)

- Change get_graph() to call create_supervisor_graph() instead of get_master_agent_graph()

- Add _build_tools_for_router() method to create minimal tool definitions for LLM classification

- Remove imports of old tools_set and master_agent_graph

### Task 2.2: Convert HITL to Node (human_in_the_loop.py)

- Convert from @tool decorator to async node function

- Handle 3 message cases: welcome (no messages), repeat (no context), agent request (has context)

- Build interrupt payload with same Content and ContentCustomOutput format

- Extract is_direct and target_agent from user’s custom_inputs on resume

### Task 2.3: Fix Exception Handling (response_agent.py)

- Replace all bare except: clauses with except Exception as e:

- Add logging for all caught exceptions

- Ensure errors are propagated with context, not silently swallowed

## Phase 3: Update Streaming (Days 8-9)

### Task 3.1: Verify Event Format Compatibility

- Compare streaming events before/after migration

- Ensure ResponseTextDeltaEvent format unchanged

- Ensure ResponseOutputItemDoneEvent has correct custom_outputs structure

- Ensure ResponseCompletedEvent includes state metadata

### Task 3.2: Add Streaming to Agent Nodes

- Ensure thinking messages stream during routing decisions

- Ensure LLM tokens stream from sub-agent responses

- Verify interrupt events have correct format for frontend

### Task 3.3: End-to-End Streaming Tests

- Test: New conversation → welcome streams correctly

- Test: Route to agent → thinking message appears

- Test: Agent responds → tokens stream correctly

- Test: HITL interrupt → interrupt event format correct

- Test: Resume → state preserved, conversation continues

## Phase 4: Cleanup (Days 10-11)

### Task 4.1: Delete Obsolete Files

- Delete src/smart_ investigator/foundation/tools/tool_factory.py

- Delete src/smart_ investigator/foundation/tools/tool_set.py

- Delete src/smart_ investigator/foundation/tools/tool_set_utils.py

- Delete src/agents/orchestrator/tools_set.py

- Delete src/agents/orchestrator/master_agent_graph.py

### Task 4.2: Simplify Schemas (schemas.py)

- Remove: ToolMetadata, ToolContentStruct, ToolStruct, ToolArgument, TaskStruct

- Keep: Event types, error codes, frontend I/O types

- Move SupervisorState and ContextFrame to state.py if not already there

### Task 4.3: Simplify Utils (master_agent_utils.py)

- Remove: _traceback_direct_request(), format_task_struct(), task stack helpers, IntentClassifierStruct

- Keep: HITL utility functions, message creation helpers, error handling utilities

### Task 4.4: Remove Commented Code

- Delete all commented-out code blocks across all files

- Git history preserves everything if needed later

## Verification Checklist

### After Phase 1 (Day 4)

- All Python files compile without syntax errors

- New graph compiles successfully

- Router unit test passes with mock LLM

- Direct request test: is_direct=True bypasses LLM

- Trusted flag test: trusted=True bypasses LLM on resume

### After Phase 2 (Day 7)

- New conversation shows welcome message

- “craft a declined letter” routes to decline_letter agent

- HITL interrupt/resume works

- State preservation: agent state restored after nested call

- Artifact passing: artifacts flow between agents

### After Phase 3 (Day 9)

- Streaming events match before/after migration

- Frontend displays messages correctly

### After Phase 4 (Day 11)

- Full conversation flow works (see test scenario below)

- Direct request test passes

- Error handling test: Databricks timeout returns proper error

- No deleted files are imported anywhere

### Full Conversation Test Scenario

User: I want to craft a declined letter
→ Routes to DeclineLetter

User: Where to find a claim id?
→ Routes to SmartStrategy (nested call)
→ DeclineLetter state pushed to context_stack

User: I am a partner
→ SmartStrategy completes
→ Pops context_stack, returns to DeclineLetter

User: My id is 123ABH
→ DeclineLetter continues with restored state

User: Motor
→ Letter generated, conversation ends

## Summary

| Metric | Before | After |
| --- | --- | --- |
| Orchestration code | ~800 lines | ~400 lines |
| Number of schemas | 8+ tool-related | 3 simple models |
| Main routing function | 221 lines | ~50 lines |
| Files in orchestrator/ | 4 | 6 (but simpler) |

### What Changes for Frontend

Likely no changes needed, but verify: - custom_outputs.agent_name - Still present - custom_outputs.master_agent_context - Preserved - custom_inputs.is_direct - Still supported - custom_inputs.agent_name - Still supported - Streaming events - Same types, same format

### What Stays the Same

- MLflow ResponseAgent integration

- Databricks endpoint calls

- HITL interrupt/resume pattern

- All 5 sub-agents (just called differently)

- predict_stream() interface

- Direct request functionality

- State preservation for nested calls

- Artifact passing between agents

### Risk Assessment

- Medium risk - Architecture change, but simpler result

- Nested calls handled via context_stack instead of task_stack

- Phase 3 has 2 days buffer for streaming format issues

- All existing functionality explicitly preserved

### Key Design Decisions

- ContextFrame replaces TaskStruct - Same fields, cleaner structure

- Router handles all routing logic - Direct, trusted, and LLM-based

- Completion detected via is_interrupt - Same as before

- State preserved in parent_state - Same as before

- Artifacts flow via artifact field - Same as before