# Implementation Plan: Native Supervisor Pattern Migration

Duration: 10-12 Days Scope: Migrate from agents-as-tools to native LangGraph supervisor pattern

## Phase 1: Foundation & Architecture (Days 1-4)

### New __init__.py Files to Create

src/__init__.py
src/agents/__init__.py
src/agents/orchestrator/__init__.py
src/smart_ investigator/__init__.py
src/smart_ investigator/foundation/__init__.py
src/smart_ investigator/foundation/agents/__init__.py
src/smart_ investigator/foundation/schemas/__init__.py
src/smart_ investigator/foundation/tools/__init__.py

### Create requirements.txt

langgraph>=0.2.0
langchain-core>=0.3.0
langchain-openai>=0.2.0
mlflow>=2.17.0
pydantic>=2.0.0
databricks-sdk>=0.30.0
httpx>=0.27.0
httpx-sse>=0.4.0
backoff>=2.2.0
more-itertools>=10.0.0
fastapi>=0.110.0
pyyaml>=6.0.0

### New File: src/agents/orchestrator/state.py

Defines simplified state model:

from langgraph.graph import MessagesState
from langgraph.graph.message import add_messages
from pydantic import BaseModel
from typing import Annotated, Literal

class ContextFrame(BaseModel):
    """Simplified version of TaskStruct - just what's needed"""
    agent_name: str
    context: str  # What the parent was asking for

class SupervisorState(MessagesState):
    """Simplified state with context stack for arbitrary nesting"""
    messages: Annotated[list, add_messages]
    current_agent: str
    context_stack: list[ContextFrame]

AGENT_NAMES = Literal[
    "decline_letter",
    "smart_strategy",
    "agent_3",
    "agent_4",
    "agent_5",
    "hitl",
    "end"
]

### New File: src/agents/orchestrator/agent_config.py

Replaces YAML-based tool configuration:

AGENT_ENDPOINTS = {
    "decline_letter": {
        "endpoint_name": "decline-letter-agent",
        "description": "Crafts standardized declined letters",
        "introduction": "I can help you craft a declined letter."
    },
    "smart_strategy": {
        "endpoint_name": "smart-strategy-agent",
        "description": "Finds claim IDs",
        "introduction": "I can help you find your claim ID."
    },
    # Add other agents as needed
}

### New File: src/agents/orchestrator/router.py

Router node with LLM classification (~50 lines):

ROUTER_PROMPT = """You are a router for an insurance assistant...
Available agents: {agents}
Context: {context}
User message: {user_message}
Respond with just the agent name."""

def create_router_node(llm):
    async def router_node(state: SupervisorState) -> dict:
        # Handle new conversation (welcome message)
        # Handle continuing conversation (LLM-based routing)
        # Return {"current_agent": agent_name}
    return router_node

### New File: src/agents/orchestrator/agent_nodes.py

Agent wrapper nodes for Databricks calls:

def create_agent_node(agent_name: str, endpoint_config: dict):
    async def agent_node(state: SupervisorState, writer) -> dict:
        # Stream thinking message
        # Call Databricks endpoint
        # Handle context_stack push/pop for nested calls
        # Return updated state
    return agent_node

### New File: src/agents/orchestrator/supervisor_graph.py

Main graph with supervisor pattern:

from langgraph.graph import StateGraph, START, END

def create_supervisor_graph(llm, agent_endpoints: dict) -> StateGraph:
    graph = StateGraph(SupervisorState)

    # Add router node
    graph.add_node("router", create_router_node(llm))

    # Add agent nodes (direct endpoint calls, not tools)
    for name, endpoint in agent_endpoints.items():
        graph.add_node(name, create_agent_node(name, endpoint))

    # Add HITL node
    graph.add_node("hitl", hitl_node)

    # Routing logic
    graph.add_edge(START, "router")
    graph.add_conditional_edges("router", route_to_agent, {
        "decline_letter": "decline_letter",
        "smart_strategy": "smart_strategy",
        "hitl": "hitl",
        "end": END
    })

    # All agents return to router
    for name in agent_endpoints:
        graph.add_edge(name, "router")
    graph.add_edge("hitl", "router")

    return graph

## Phase 2: Migrate Agents (Days 5-7)

### Modify: src/agents/orchestrator/master_agent.py

Switch from tools to supervisor graph:

# Before
from agents.orchestrator.master_agent_graph import get_master_agent_graph
from agents.orchestrator.tools_set import tools as agent_tools

class MasterAgentResponsesAgent(LanggraphResponsesAgent):
    def get_graph(self) -> StateGraph:
        return get_master_agent_graph(self.llm, tools=agent_tools + [human_in_the_loop])

# After
from agents.orchestrator.supervisor_graph import create_supervisor_graph
from agents.orchestrator.agent_config import AGENT_ENDPOINTS

class MasterAgentResponsesAgent(LanggraphResponsesAgent):
    def get_graph(self) -> StateGraph:
        return create_supervisor_graph(self.llm, AGENT_ENDPOINTS)

### Modify: src/smart_ investigator/foundation/tools/human_in_the_loop.py

Simplify to work as a node instead of a tool:

async def hitl_node(state: SupervisorState):
    """Human-in-the-loop node using LangGraph interrupt"""
    # Extract output to show user
    # Call interrupt() to pause for user input
    # Return updated state with user response

### Modify: src/smart_ investigator/foundation/agents/response_agent.py

Fix exception handling (replace bare except: clauses):

# Before (lines 204, 218, 247, 255)
except:
    return []

# After
except Exception as e:
    logger.error(f"Error processing response: {e}")
    return []

## Phase 3: Update Streaming (Days 8-9)

### Event Compatibility Matrix

| Event | Current Source | New Source | Changes Needed |
| --- | --- | --- | --- |
| ResponseTextDeltaEvent | Tool streaming | Agent node streaming | Verify format |
| ResponseOutputItemDoneEvent(thinking) | prepare_thinking_message | Router node | Same format |
| ResponseOutputItemDoneEvent(response) | ToolMessage handling | Agent node response | Verify format |
| ResponseCompletedEvent | predict_stream | predict_stream | No change |

### Verify in agent_nodes.py

# Ensure streaming events match frontend expectations
writer({
    "type": "response.output_text.delta",
    "delta": chunk_text,
    "item_id": item_id
})

# Ensure done events match
writer({
    "type": "response.output_item.done",
    "item": {
        "type": "message",
        "content": [...],
        "custom_outputs": {"event": "thinking", ...}
    }
})

### Test Streaming End-to-End

- Start conversation - verify welcome message streams

- Route to agent - verify thinking message appears

- Agent responds - verify response streams correctly

- HITL interrupt - verify interrupt event format

- Resume - verify state preserved

## Phase 4: Cleanup (Days 10-11)

### Files to Delete

src/smart_ investigator/foundation/tools/tool_factory.py
src/smart_ investigator/foundation/tools/tool_set.py
src/smart_ investigator/foundation/tools/tool_set_utils.py
src/agents/orchestrator/tools_set.py
src/agents/orchestrator/master_agent_graph.py

### Simplify: src/smart_ investigator/foundation/schemas/schemas.py

Remove these schemas (no longer needed): - ToolMetadata - ToolContentStruct - ToolStruct - ToolArgument - TaskStruct

Keep: - SupervisorState (or move to state.py) - ContextFrame - Event types and error codes - Frontend I/O types

### Simplify: src/agents/orchestrator/master_agent_utils.py

Remove: - _traceback_direct_request() - format_task_struct() - Task stack management functions - IntentClassifierStruct

Keep: - HITL utility functions - Message creation helpers - Error handling utilities

### Delete Commented Code

Remove all commented-out code blocks across files. Git history preserves everything.

## Verification Checklist

### After Phase 1 (Day 4)

- All Python files compile without syntax errors

- New graph compiles: python -c "from src.agents.orchestrator.supervisor_graph import create_supervisor_graph"

- Router unit test passes with mock LLM

### After Phase 2 (Day 7)

- New conversation shows welcome message

- “craft a declined letter” routes to decline_letter agent

- HITL interrupt/resume works

### After Phase 3 (Day 9)

- Streaming events match before/after migration

- Frontend displays messages correctly

### After Phase 4 (Day 11)

- Full conversation flow works:

- User: I want to craft a declined letter
→ Routes to DeclineLetter
User: Where to find a claim id?
→ Routes to SmartStrategy (nested call)
User: I am a partner
→ SmartStrategy completes, returns to DeclineLetter
User: My id is 123ABH
→ DeclineLetter continues
User: Motor
→ Letter generated, conversation ends

- Error handling test: Databricks timeout returns error message

- No deleted files are imported anywhere

## Summary

| Metric | Before | After |
| --- | --- | --- |
| Orchestration code | ~800 lines | ~400 lines |
| Number of schemas | 8+ tool-related | 3 simple models |
| Main routing function | 221 lines | ~50 lines |
| Files in orchestrator/ | 4 | 6 (but simpler) |

### What Changes for Frontend

Likely no changes needed, but verify: - custom_outputs.agent_name - Still present - custom_outputs.master_agent_context - Can be preserved if needed - Streaming events - Same types, same format

### What Stays the Same

- MLflow ResponseAgent integration

- Databricks endpoint calls

- HITL interrupt/resume pattern

- All 5 sub-agents (just called differently)

- predict_stream() interface

### Risk Assessment

- Medium risk - Architecture change, but simpler result

- Nested calls handled via context_stack instead of task_stack

- Phase 3 has 2 days buffer for streaming format issues